## Slide 1: 2. REQUIREMENTS DEVELOPMENT 2.19 Beyond Requirements Development
Software requirement engineering (Undergraduate)

## Slide 2: Influence

## Slide 3: Estimating requirements effort
An effective approach for estimating a project’s requirements development effort:
  percent of total work;
  a developer-to-BA ratio; and
  an activity breakdown that uses basic resource costs to generate a bottom-up estimate.
Comparing the results from all three estimates and reconciling any significant disconnects allows the business analyst team to generate the most accurate estimates.

## Slide 4: From requirements to project plans: Estimating project size and effort from requirements
Common Metrices
  The number of individually testable requirements
  Function points
  Story points or use case points
  The number, type, and complexity of user interface elements
  Estimated lines of code needed to implement specific requirements

## Slide 5: From requirements to project plans: Requirements and scheduling
Effective project scheduling requires the following elements:
  Estimated product size
  Known productivity of the development team, based on historical performance
  A list of the tasks needed to completely implement and verify a feature or use case
  Reasonably stable requirements, at least for the forthcoming development iteration
  Experience, which helps the project manager adjust for intangible factors and the unique aspects of each project

## Slide 6: From requirements to designs and code: Architecture and allocation
Architecture is especially critical for systems that include both software and hardware components and for complex software-only systems.
An essential step is to allocate the high-level system requirements to the various subsystems and components.
Inappropriate allocation decisions can result in the software being expected to perform functions that should have been assigned to hardware components (or the reverse), in poor performance, or in the inability to replace one component easily with an improved version.

## Slide 7: From requirements to designs and code: Software design
Developing a solid architecture of subsystems and components that will permit enhancement over the product’s life
Identifying the key functional modules or object classes you need to build, as well as defining their interfaces, responsibilities, and collaborations with other units
Ensuring that the design accommodates all the functional requirements and doesn’t contain unnecessary functionality
Defining each code unit’s intended functionality, following the sound design principles of strong cohesion, loose coupling, and information hiding
Ensuring that the design addresses exception conditions that can arise
Ensuring that the design will achieve stated performance, security, and other quality goals
Identifying any existing components that can be reused
Defining—and respecting—any limitations or constraints that have a significant impact on the design of the software components

## Slide 8: From requirements to designs and code: User interface design
A display-action-response (DAR) model is a useful tool for documenting the UI elements that appear in screens and how the system responds to user actions.
A DAR model combines a visual screen layout with tables that describe the elements on the screen and their behaviours under different conditions.
The DAR model contains enough details about the screen layout and behaviour that a developer should be able to implement it with confidence.

## Slide 9: From requirements to tests
The requirements provide the foundation for system testing.
The product should be tested against what it was intended to do as recorded in the requirements documentation, not against its design or code.
System testing that’s based on the code can become a self-fulfilling prophecy.
The product might correctly exhibit all the behaviours described in tests based on the code, but that doesn’t mean that it meets the customers’ needs.
Include testers in requirements reviews to make sure the requirements are verifiable and can serve as the basis for system testing.

## Slide 10: From requirements to success
Trying to understand a huge volume of even excellent requirements is certainly hard, but ignoring them is a decisive step toward project failure.
A requirement that didn’t satisfy its test criteria was counted as a defect.
The ultimate deliverable from a software development project is a solution that meets the customers’ needs and expectations.

## Slide 11
END OF
LECTURE.